# Sprint Retrospective
- During your retrospective, spend at least 10 minutes talking over:
  - What went well
    - We got ‘a lot’ done, we were able to get approvals done quickly and by different people, communication was better for sure
  - What didn't go well
    - laurel is bad at github, webex is horrible, we didn’t get to all the cards
  - What specific things you can do to improve
    - More steady communication, get stuff done
  - List the measurement criteria
    - cards completed by each / total cards completed
  - Assign a percentage to each team member based on your metric specified in this sprint's planning
    - Avery:16/40 = 40%
    - Laurel: 3/40 = 7.5%
    - Cole: 5/40 =12.5%
    - Jaden: 5/40 =12.5%
    - Kai: 11/40 = 27.5%
  - Each person should have a percent between 0-100%
  - Total percent for the team should be 100%
  - Include the scrum master, and all of the members of the group (marking those who are present).
    - Scrum master – Avery
    - EVERYONE’S HERE