Daily Scrum or Standup Meeting
Team name: ___Alpha (Team 6)___
Scrum Master: ____Avery___
Date:__________3/17___________

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Avery	fixed a bunch of models	django authentication / also unit tests pass	unit tests are freaky
Laurel	Written up a profile page and a sign up page (not super in depth/great)	clean things up, start working on user authentication	doesn’t know how django works properly
Kai	Wrote a bunch of unit tests / (Auction, bidder) / Wrote script for automating migrations and testing	Need to write unit tests for auction, more more more unit tests / Password requirements.	Jaden fixed time problems
Cole	upload the blank pages	at least half the cards	waiting on other pages from laurel
Jaden	relationship filter, fixed date time issue	create endpoints	people getting work

# Burndown

# Screenshot of you project board