Daily Scrum or Standup Meeting
Team name: ___Alpha (Team 6)___
Scrum Master: _____Avery_____
Date:____3/19____

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Avery	a bunch more database fixes	help kai with unit tests, notification system	no unit tests
Laurel	reading documentation	implement functional profile creation	doesn’t understand how django authentication works
Kai	found a bunch of database problems, writes unit tests	figure out what other unit tests are needed, looking into notification system	bid was a mess before the meeting
Cole	fixed minor issues, added mechanism for adding local variables in the templates (changing view mode)	fix timer, removing subheader on other pages, add bootstrap to new pages	no problems
Jaden	Looked into django authentication (seems simple!) / extended User for Bidder	Implementing django authentication	grey area confusion – who’s working on what, where

# Burndown

Sprint 2
Date
Cards remaining
# Screenshot of you project board