**Daily Scrum or Standup Meeting**

Team name: Alpha Auction

Scrum Master: Jaden Taylor

Date: March 10th 2020

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Kai | Started tests for database models and helped Avery | Helping fix database  Write more tests / make work better | Database doesn’t work |
| Avery | Did the Bidder, Item, and Image model | Update class diagrams | Scope creep on Image model |
| Jaden | Started the Bid and Auction models | Update database model | Limited time over spring break |
| Cole | Created html pages  Working on header | Separate the header into a separate file | Waiting on signup page |
| Laural | Nothing | Assigned cards | Spring Break & Sick |

# Burndown

# Screenshot of you project board