**Daily Scrum or Standup Meeting**

Team name: Team 6 (Alpha)

Scrum Master: Cole Buhman

Date: 4/2/20

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Cole | Tested some notifications, worked on bidding, added myAuctions page. | Show price in header, fix problems as they come up, manage local variables in auction page. | None |
| Avery | Change passphrase requirements, fixed increment at zero | Make unit tests for images, get more images into folder, fix problems as they come up | None |
| Kai | Wrote more unit tests, changed test structure, tried Selenium with the server (didn’t work very well) | Finish writing unit tests, try writing Selenium tests, update docs | None |
| Jaden | Not here | Not here | None |
| Laurel | Made page for favorites (will be changed) | Look into creating admin-only page for winning items | None |

# Burndown

# Screenshot of you project board

