**Daily Scrum or Standup Meeting**

Team name: Team 6 (Alpha)

Scrum Master: Cole Buhman

Date: 4/7/20

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Cole | Added mobile responsiveness, added total spent to header, fixed images to display as squares, fixed minor issues | Improve validation feedback for creating profile, finalize filter for auction view, fix list view, | None |
| Avery | Fixed error with images, added uniquely sized images, added unit tests for images | Make unit tests for images, get more images into folder, fix bid process, add categories, fix problems as they come up | None |
| Kai | Wrote more unit tests for auction times, edited readme with instructions, fixed database initialization, decided against selenium | Fix search functionality, add more tests, edit readme with testing info | None |
| Jaden | Fixed password reset email | Automatically add auctions to bidders, add notification system, fix things as they come up | None |
| Laurel | Working on admin item winner display | Look into creating admin-only page for winning items | None |

# Burndown

Lots of issues were added during the development process, which is why our actual has moved much higher than expected

# Screenshot of you project board

